## Slide 1: OASIS Subcommittee Status
EC Meeting
2/24/15

## Slide 2: Dynegy/Entergy Alignment
2015 AP Item 7(b) Modify NAESB standards WEQ-001-9.5, WEQ-001-10.5, and related standards to be consistent with the Commission’s policy in Dynegy Power Marketing, Inc., 99 FERC ¶ 61,054 (2002) and Entergy Services, Inc., 137 FERC ¶ 61,199 (2011), order on reh’g and compliance, 143 FERC ¶ 61,143 (2013), 148 FERC ¶ 61,209 (2014). (See ¶ 49).

## Slide 3: Dynegy/Entergy Alignment
Highest priority
4 Months/8 Meetings/12 Days -- so far
  10/22/14 (Face-to-Face)
  11/4/14 (Conference Call)
  11/18-20/14 (Face-to-Face)
  12/2/14 (Conference Call)
  1/8/15 (Conference Call)
  1/13-15/15 (Face-to-Face)
  1/29/15 (Conference Call)
  2/19/15 (Conference Call)
Focus on having a Recommendation in 2nd Quarter 2015

## Slide 4: Dynegy/Entergy Alignment
18 Documented Issues
  17 have been resolved
  1 remaining
The Subcommittee reviewed 548 instances variations of the word “confirmed” in WEQ-001 and WEQ-013 and identified changes that must be made to conform with Dynegy/Entergy
WEQ-001-9.5 and WEQ-001-10.5 will be modified by changing the name and definition of the term “Capacity Available to Redirect”
  The purpose of these two standards is to limit the capacity redirected to the portion of the underlying reservation that has not already been set aside for other purposes (e.g., already scheduled, already redirected)
  The new term will be called “Uncommitted Capacity”

## Slide 5
Preemption and Competition (2005, 2007 & 2009)
Posting of additional information on OASIS regarding firm transmission curtailments (2007)
Allow for posting of 3rd party offers of planning redispatch services (2007)
Eliminate Masking of TSR tag source and sink when request status is final state (2005)
Eliminate disparity of posting “sensitive” information. Include procedures of user certification that allows access to this class of information (2005)
Enhance TSR result posting to allow showing (1) limiting transmission elements and (2) generation dispatch options that would allow acceptance of TSR (2005)
Requirements for OASIS to use data in the EIR (2012)
OASIS Workload
(date initiated in parenthesis)

## Slide 6
Add AFC and TFC values to the “System_Attribute” data element in the Data Dictionary (2008)
Correct WEQ 013-2.6.7.2 – Resale off OASIS (2008)
Create new OASIS mechanism that allows for merger of like reservations without use of the resale mechanism (2009)
Posting of additional information when service is denied (refused or declined) when associated with SAMTS for customers serving NITS load (2012)
Develop standards to support the Transmission Provider right to reassess the availability of conditional firm (2009)
NEW -Alignment with Dynegy and Entergy Orders (2014)
NEW - Modify standards to provide for a one-day requirement for post ATC Narratives (2014)
NEW - Clarify when Transmission Providers may refuse request for terminating secondary network (2014)
NEW - Treatment of conditional firm PTP in a Coordinated Group when displaced through preemption (2014)
OASIS Workload
(date initiated in parenthesis)

## Slide 7: OASIS Calendar
February 25-26 Phoenix, AZ (Salt River Project) FTF
March 10-12 Seattle, WA (Seattle City Light) FTF
March 26 Conference
April 14-16 Kansas City, MO (SPP) FTF
April 30 Conference
May 12-14 Vancouver, BC (BC Hydro) FTF
May 28 Conference
June 16-18 Carmel, IN (MISO) FTF